**Python Project Plan**

**Theme:** Pharmacy

**Team:** Nomads

**Team members:** N. Matanov, A. Sansyzbayeva, B. Kurmangazy

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Tasks** | **Expected start date** | **Finishing date** | **Responsible team member** |
| 21.10.2019 | Create a flow chart | 21.10.2019 | 28.10.2019 | Nurakhmet Matanov |
| Build a structure of a website | 21.10.2019 | 28.10.2019 | Beksultan Kurmangazy |
| Make tables of future database | 21.10.2019 | 28.10.2019 | Alua Sansyzbayeva |
| 28.10.2019 | Creating Database | 28.10.2019 | 05.11.2019 | Nurakhmet Matanov |
| Look for and get some ready front-end | 28.10.2019 | 05.11.2019 | Beksultan Kurmangazy |
| Create a Django project | 28.10.2019 | 05.11.2019 | Alua Sansyzbayeva |
| 05.11.2019 | Update Database according to adviser’s feedback | 05.11.2019 | 12.11.2019 | Nurakhmet Matanov |
| Refactor front-end, design an interface | 05.11.2019 | 12.11.2019 | Beksultan Kurmangazy |
| Connect project with front-end and database | 05.11.2019 | 12.11.2019 | Alua Sansyzbayeva |
| 12.11.2019 | Filling database with objects of medicine | 12.11.2019 | 19.11.2019 | Nurakhmet Matanov |
| Testing connection of database and website | 12.11.2019 | 19.11.2019 | Beksultan Kurmangazy |
| Realize functionality of project by coding methods (sign-up, sign-in, buy, list methods) | 12.11.2019 | 19.11.2019 | Alua Sansyzbayeva |
| 19.11.2019 | Testing sign-up, sign-in methods and fill database with objects of users | 19.11.2019 | 26.11.2019 | Nurakhmet Matanov |
| Refactor front-end according to the back-end’s methods and functionality | 19.11.2019 | 26.11.2019 | Beksultan Kurmangazy |
| Develop functionality of project by adding methods (add to basket methods) | 19.11.2019 | 26.11.2019 | Alua Sansyzbayeva |
| 26.11.2019 | Testing all the functions | 26.11.2019 | 03.12.2019 | Nurakhmet Matanov |
| Refactor front-end according to the back-end’s methods and functionality | 26.11.2019 | 03.12.2019 | Beksultan Kurmangazy |
| Add a comments to the code of the back-end | 26.11.2019 | 03.12.2019 | Alua Sansyzbayeva |